# AI Data Automation Studio - Product Requirements Document

Version 0.1 | Product, MVP, requirements, roadmap, and acceptance criteria

| Field | Value | Field | Value |
| --- | --- | --- | --- |
| Owner | Product / Founder | Status | Draft for planning |
| Audience | Product, UX, engineering, investors/advisors | Last updated | May 2, 2026 |
| Product stage | Concept to MVP | Primary market | Business data automation users |

# 1. Executive Summary

AI Data Automation Studio is a cloud workspace for turning messy business data into repeatable, governed data processes. The first wedge is uploaded file automation: users upload CSV/XLSX/JSON data, receive AI-assisted profiling and transformation suggestions, review transparent steps, then produce clean outputs and exception reports. The long-term platform expands into connectors, scheduled workflows, enterprise governance, and customer-hosted data planes.

Product thesis: Companies do not need another generic workflow tool. They need a guided data automation workspace where business users can safely create repeatable data processes and technical users can inspect, govern, and scale them.

# 2. Problem Statement

Business users still rely on manual Excel cleanup, copy/paste routines, and brittle one-off scripts for recurring data work.

Low-code automation platforms are easy to trigger but often weak for serious data profiling, transformation, validation, and schema drift handling.

Enterprise data tools are powerful but often too technical for analysts and operations teams that own recurring business data processes.

AI in current automation products is often bolted on as chat help rather than deeply integrated into process design, debugging, validation, and documentation.

Governance, auditability, and trust suffer when automation logic is hidden, unversioned, or hard to explain.

# 3. Product Vision

The product should feel like a modern, AI-assisted data operations workspace: easy to start, transparent to inspect, reliable to rerun, and strong enough to become a governed platform. The core object is a Data Process, not a bot, zap, or script.

| Vision element | Definition |
| --- | --- |
| Data Process | A reusable, versioned definition of inputs, transformations, validation rules, outputs, schedules, approvals, and run history. |
| AI-assisted, not black-box | AI proposes actions and explains logic, but every action becomes a visible, editable workflow step. |
| File-first MVP | Start with uploaded business files before expanding into connectors and enterprise orchestration. |
| Portable data plane | Design execution so it can eventually run in vendor SaaS, customer cloud, or on-prem agent environments. |

# 4. Target Personas

| Persona | Needs | Pain today | Success looks like |
| --- | --- | --- | --- |
| Business Automation Analyst | Clean, validate, reconcile, and route recurring files. | Manual Excel work, brittle flows, difficult debugging. | Builds repeatable process in minutes and reruns it weekly. |
| Data/BI Analyst | Prepare data for reporting and Power BI without heavy engineering. | Data arrives inconsistently and breaks reports. | Reliable transformed outputs and schema drift alerts. |
| Operations Manager | Track exceptions and approvals without understanding ETL. | No visibility into what changed or why a file failed. | Clear run summaries, exception reports, and ownership. |
| IT/Data Governance Lead | Control access, secrets, audit logs, and data movement. | Shadow processes and unmanaged scripts. | Governed workflows with auditability and RBAC. |

# 5. Goals and Non-Goals

| Goals for MVP | Non-goals for MVP |
| --- | --- |
| Upload CSV/XLSX/JSON and inspect data quickly. | Full replacement for Power BI, ADF, UiPath, Workato, or Excel. |
| Generate AI-assisted data profile and cleanup suggestions. | Hundreds of connectors on day one. |
| Create transparent workflow steps from user instructions. | Full RPA/browser automation. |
| Run workflow, download clean output, and generate exception report. | Multi-cloud customer-hosted installer in v1. |
| Save and rerun workflow on similar files. | Complex streaming, CDC, or big-data distributed processing. |

# 6. MVP Scope

## 6.1 In scope

User workspace with projects and saved flows.

Manual upload for CSV, XLSX, and JSON files.

File preview with row/column counts, inferred types, null counts, duplicate indicators, and sample data.

AI-generated data profile and suggested cleanup plan.

Workflow builder with visible steps and before/after preview.

Transformation steps: rename/map columns, change data types, filter rows, remove duplicates, fill/null handling, find/replace, split/merge columns, calculated columns, and basic joins.

Validation steps: required fields, valid date, numeric range, accepted values, uniqueness, regex pattern, and reference lookup match.

Outputs: clean file, exception report, run summary, and generated documentation.

Run history, logs, rerun on new upload, and workflow versioning foundation.

## 6.2 Out of scope for first release

Production-grade BYOC installer.

Self-hosted enterprise distribution.

Dozens of SaaS connectors.

Complex identity federation beyond basic org/user model unless selected early.

Heavy distributed processing such as Spark unless file sizes demand it.

# 7. Core User Journeys

| Journey | Steps | Expected outcome |
| --- | --- | --- |
| First-time upload cleanup | Upload file -> AI profile -> approve cleanup suggestions -> preview -> run -> download outputs. | User sees immediate value and obtains clean file plus exception report. |
| Recurring weekly process | Open saved flow -> upload new file -> schema match -> rerun -> review exceptions. | Repeatable process replaces manual recurring cleanup. |
| Reconciliation | Upload two files -> detect likely join keys -> compare records -> generate matched and unmatched outputs. | User identifies mismatches without manual VLOOKUP-style work. |
| Failure debugging | Run fails -> AI explains cause -> proposes schema alias/rule fix -> user approves update. | Failure becomes understandable and recoverable. |

# 8. Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-001 | Users can create projects and flows. | MVP |
| FR-002 | Users can upload CSV, XLSX, and JSON files. | MVP |
| FR-003 | System profiles uploaded data and stores metadata. | MVP |
| FR-004 | AI suggests transformations and validations based on data profile. | MVP |
| FR-005 | Users can approve, edit, disable, and reorder workflow steps. | MVP |
| FR-006 | System shows before/after preview for each transformation. | MVP |
| FR-007 | System executes workflows asynchronously through workers. | MVP |
| FR-008 | System creates clean output, exception report, and run summary. | MVP |
| FR-009 | Users can save a workflow and rerun it on a similar file. | MVP |
| FR-010 | System tracks run history, logs, warnings, errors, and output artifacts. | MVP |
| FR-011 | System detects schema drift and proposes safe mapping changes. | V1.1 |
| FR-012 | System supports schedules and connector-triggered runs. | V1.2 |

# 9. Nonfunctional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Interactive preview should feel responsive for typical business files. Large file execution should run asynchronously. |
| Reliability | Workflow runs must be durable, retryable, and recoverable after worker/API failures. |
| Security | Secrets must live in a secret manager. Raw files must be stored in object storage, not the metadata database. |
| Auditability | Every run must record workflow version, inputs, step outcomes, user actions, and generated artifacts. |
| Explainability | AI-created transformations must be inspectable and explainable. |
| Portability | Workflow definitions must be storage/runtime neutral to support future SaaS, hybrid, and BYOC data planes. |
| Accessibility | UI should meet WCAG-aware contrast, keyboard navigation, focus states, and readable table behavior. |

# 10. AI Behavior Requirements

AI may suggest transformations, but user approval is required before applying destructive or high-impact changes.

AI must show the proposed workflow steps, affected columns, sample before/after rows, and confidence/risk notes.

AI must not silently delete data, export data externally, schedule workflows, or change access permissions.

AI should convert user intent into a structured workflow definition, not hidden code.

AI-generated logic must be versioned with the workflow and documented in human-readable form.

# 11. Data and Security Model

| Data type | Storage location | Notes |
| --- | --- | --- |
| App metadata | PostgreSQL | Users, orgs, flows, run records, step logs, file metadata, audit events. |
| Raw/uploaded files | Object storage | Azure Blob first, abstracted for S3/GCS later. |
| Outputs/artifacts | Object storage | Clean files, exception reports, previews, generated docs. |
| Secrets | Key Vault / secret manager | OAuth tokens, connector credentials, API keys, encryption material. |
| Runtime cache | Redis or queue system | Short-lived job state, previews, deduplication, rate limits. |

# 12. Success Metrics

| Metric | Why it matters |
| --- | --- |
| Time to first clean output | Measures onboarding and immediate value. |
| Workflow rerun rate | Measures whether users create repeatable processes, not one-off sessions. |
| Manual step reduction | Captures automation value versus prior Excel/manual work. |
| AI suggestion acceptance rate | Measures usefulness of AI setup and transformations. |
| Run failure recovery rate | Measures debugging and trust. |
| Exception report usage | Indicates business-grade validation and review behavior. |

# 13. Roadmap

| Phase | Focus | Key deliverables |
| --- | --- | --- |
| Phase 0 | Definition | PRD, UX spec, workflow schema, technical architecture, prototype backlog. |
| Phase 1 | File-first prototype | Upload, profile, AI suggestions, workflow builder, run, outputs. |
| Phase 2 | SaaS MVP | Accounts, saved flows, run history, exception reports, basic scheduling. |
| Phase 3 | Connector expansion | SharePoint, OneDrive, SQL, REST API, Power BI, Teams/email. |
| Phase 4 | Enterprise controls | RBAC, audit logs, environments, secrets, approvals, private agent. |
| Phase 5 | BYOC/self-host path | Terraform modules, customer-managed storage/secrets, enterprise runtime. |

# 14. Key Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI trust gap | Users may distrust transformations. | Show previews, confidence, explanations, and editable steps. |
| Scope creep into generic automation | Dilutes positioning. | Keep MVP centered on recurring data processes. |
| Large file performance | Poor user experience. | Async processing, sampling, DuckDB/Polars, object storage, worker scaling. |
| Enterprise security concerns | Blocks adoption. | Design tenant isolation, audit logs, secret management, and optional private data plane. |
| Connector complexity | Development drag. | Start file-first, then prioritize Microsoft ecosystem connectors. |

# 15. Initial Backlog

Create app shell with Home, Projects, Data Hub, Flow Builder, Runs, and Settings.

Implement file upload to object storage and metadata persistence.

Implement data profiling service for CSV/XLSX/JSON.

Create AI profile and transformation suggestion service.

Build workflow definition serializer and step editor.

Implement execution worker for core transformations.

Generate clean output, exception report, and run summary.

Add saved workflow and rerun behavior.

Add basic auth and workspace model.

Add logs, errors, and audit event skeleton.

# 16. Open Questions

Should authentication start with email/password, Microsoft Entra, or both?

What maximum file size should MVP support for an acceptable demo and early customers?

Which Microsoft connector should come first after file upload: SharePoint, OneDrive, SQL Server, or Power BI?

Should the first AI implementation use OpenAI API directly or Azure OpenAI from day one?

Should workflow execution use Temporal immediately or start with a simpler queue and migrate later?